|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| * 1. **No** | **Topics** | **Estimate time** | **Actual time** | **Remarks** |
| 1 | Creation of classes | 1hr | 1hr | Little bit confused in interface have clear doubt with trainers |
| 2 | Creation of Methods | 15min | 5min | Minimum amount is used |
| 3 | Creation of Main menu | 10min | 12min |  |
| 4 | User Registration Module | 10min | 7min |  |
| 5 | User Login Module | 10min | 10min |  |
| 6 | Add default data | 15min | 15min |  |
| 7 | Creation of Sub Menu | 10min | 10min |  |
| 8 | Ticket Booking Module | 30min | 1hr | Facing issues in traversing and select the particular movie |
| 9 | Ticket Cancellation Module | 15min | 11min |  |
| 10 | Booking History Module | 5min | 5min |  |
| 11 | Wallet Recharge Module | 5min | 12min |  |
| 12 | File Handling | 30min | 1.25hr |  |
| 13 | Adding List | 20min | 20min | Not practiced well |
| 14 | Adding Events | 5min | 5min | Having issues |
| 15 | Debug | 10min | 30min | Many exception solved |
|  |  |  |  |  |